## Slide 1
Update on SoLID
Jian-ping Chen, Jefferson Lab
SoLID Collaboration Meeting
August 19-20, 2013

## Slide 2
Main Progress:
  Magnet: Formal request/response (completed)
  (thanks to JLab management/physics division/Hall A)
  Background:
    Main background for PVDIS/baffle design/optimization (Zhiwen’s talk)
    Identify source/profile of background (Rich’s talk)
    Radiation (including neutron) background (Lorenzo’s talk)
  EM calorimeter:
    Update on pile-ups from background (Zhiwen’s talk)
    Impacts on trigger and PID
    Support structure design
  Light Cherenkov:
    Simulation with background (Michael’s talk)
    Impact on trigger and PID
    Combined with EC
  QAD/Trigger System:
    Updated design with new inputs from EC/LC (Alexandre’s talk)
    Simulation/test stand
SoLID Status Update

## Slide 3
  Progress on p-CDR
    Project introduction/overview (newly added)
    Major subsystem, conceptual design complete
    Finalize EC/LC full simulation with realistic background
    Finalized trigger/DQA design with new inputs from EC/LC
    GEM modification (4 planes to 5 to be safe)
    Freeze (in a week?)
  Other progress:
    GEMs- China progress (Yuxiang’s talk)
    GEMs R&Ds/test run/production for SBB (Nilanga’s talk)
    Tracking (Ole’s talk)
    Heavy Cherenkov: Space availability (Mehdi’s talk)
    Support structure
    New collaborators
SoLID Status Update (II)

## Slide 4
pCDR “freeze” and ready to be released: this month
Director’s review: October? (dry-run)
Discussion with DOE: in a few months?
Submit MIE/MRI: Late 2013/early 2014?
CD process: 2013-2015?
Full simulation: continuing
Pre-R&D: starting now
CDR/TDR
Milestone, Schedule